Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 16 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS35442 |
| Project Name | DocSpot: Seamless Appointment Booking for Health |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment Setup | USN-01 | Set up MERN project structure (backend + frontend folders), install dependencies (Express, Mongoose, React, Bootstrap) | 2 | High | Adithya, Satya |
| Sprint-1 | Database Setup | USN-02 | Configure MongoDB Atlas connection, create database models (User, Doctor, Appointment) | 3 | High | Siva, Satya Sai |
| Sprint-1 | Authentication Backend | USN-03 | Implement user registration and login APIs with JWT and bcrypt password hashing | 3 | High | Adithya, Siva |
| Sprint-1 | Authentication Frontend | USN-04 | Create Login and Register pages with form validation and token storage | 3 | High | Satya Sai, Satya |
| Sprint-2 | Doctor Listing | USN-05 | Create backend APIs to fetch approved doctors with filters by specialization | 3 | High | Adithya, Siva |
| Sprint-2 | Doctor Discovery UI | USN-06 | Build Doctors List page with filter dropdown and doctor cards showing basic info | 3 | High | Satya Sai, Satya |
| Sprint-2 | Doctor Profile | USN-07 | Create Doctor Profile page displaying qualifications, experience, fees | 2 | High | Satya, Satya Sai |
| Sprint-2 | Appointment Booking Backend | USN-08 | Implement appointment booking API with date, time slot, reason, document upload | 3 | High | Adithya, Siva |
| Sprint-2 | Appointment Booking UI | USN-09 | Build Booking form with date picker, time slots, reason field, document upload | 3 | High | Satya Sai, Satya |
| Sprint-3 | Patient Dashboard | USN-10 | Create Patient Dashboard showing upcoming appointments and quick stats | 2 | High | Adithya, Satya Sai |
| Sprint-3 | My Appointments Page | USN-11 | Build My Appointments page with status badges (pending/approved/rejected) and cancel option | 3 | High | Satya, Satya Sai |
| Sprint-3 | Doctor Dashboard | USN-12 | Create Doctor Dashboard with pending/approved/completed counts and quick access | 2 | High | Adithya, Satya Sai |
| Sprint-3 | Doctor Appointments Management | USN-13 | Build Doctor Appointments page to view requests with approve/reject buttons | 3 | High | Satya Sai, Siva |
| Sprint-3 | Doctor Profile Management | USN-14 | Create Doctor Profile edit page with qualifications, fees, day-wise timings | 3 | Medium | Adithya, Satya |
| Sprint-4 | Admin Dashboard | USN-15 | Build Admin Dashboard with platform statistics (users, doctors, appointments) | 2 | High | Siva, Satya |
| Sprint-4 | Doctor Approval | USN-16 | Create Pending Doctors list for admin with approve/reject functionality | 3 | High | Adithya, Satya Sai |
| Sprint-4 | User Management | USN-17 | Build Manage Users page listing all patients and doctors with filters | 2 | Medium | Satya, Satya Sai |
| Sprint-4 | Appointment Oversight | USN-18 | Create Manage Appointments page for admin with status and date filters | 2 | Medium | Adithya, Satya |
| Sprint-4 | UI Polish & Testing | USN-19 | Implement consistent blue/white theme, responsive design, loading states, error handling | 3 | High | All Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 7 Days | 22 Jan 2026 | 28 Jan 2026 | 11 |
| Sprint-2 | 12 | 7 Days | 29 Jan 2026 | 03 Jan 2026 | 12 |
| Sprint-3 | 12 | 6 Days | 04 Feb 2026 | 09 Feb 2026 | 12 |
| Sprint-4 | 13 | 6 Days | 10 Feb 2026 | 15 Feb 2026 | 13 |

Summary Statistics

| Metric | Value |
| --- | --- |
| Total Story Points | 48 |
| Total Sprints | 4 |
| Sprint Duration | 6 / 7 Days each |
| Average Velocity | 12 story points/sprint |
| Team Size | 4 Members |
| Project Duration | 4 Weeks (approximately) |
| Completion Date | 15 Feb 2026 |

Burndown Chart: